## Slide 1: Honeypot group KryptoBoiZ

## Slide 2: Table of Contents
Current Deliverables
Future Sprint
Questions

## Slide 3: Research Document
Determined Agreements and requirements with client
Updated Network Diagram
Specified Research Questions
Initial Research done on first few subquestions

## Slide 4: NIST-Requirements
Determined security requirements
Decided on Software/Operating systems to be used
Decided on logging and network tools to be used (Wazuh)
Listed and indexed threats using a CIA table

## Slide 5: Vulnerability Report
VLan explanation
Services with their corresponding vulnerability explanation and argumentation

## Slide 6: Started Implementation
Started implementing the fe/be.
Currently finished features
User authentication & authorization + corresponding vulnerability in the login/register.
FE template laid out.
Consulted with raoul about using an SQL parser/ dumbed down version of a parser to give them false positives, to find the difference between SQLMap and a real SQLi

## Slide 7: Updated Network
After discussing with the client and coach the following changes were made
2 vlans instead of 3
VPN connection into the honeypot for management.
PFsense being forwarded to the management machine for managment
Firewall rules in place blocking connections towards VLAN-A from VLAN-C but VLAN-A is able to talk to VLAN-C

## Slide 8: Group environment
Proof of concept in progress,
missing the monitoring side and cowrie since that was discussed last week and left not enough time for research/implementation

## Slide 9: Future Sprint
Parser? + Web Application Firewall + BE api
Proof of concept network
Actual Implementation from design

## Slide 10: Questions?